## 4. NIPWG WORK PLAN 2019-20 ~~2018-19~~

**Tasks**

|  |  |
| --- | --- |
| D | Maintain Publication S-12 “Standardization of List of Lights and Fog Signals” (IHO Task 2.8.1) |
| E | Maintain Publication S-49 “Recommendations concerning Mariners’ Routeing Guides” (IHO Task 2.8.3) |
| F | Establish and monitor, in liaison with the S-100WG, the project teams required to specify and develop nautical information layers for use in ECDIS (IHO Task 2.3) |
| G | Develop high level specifications for ~~a~~ ~~combined~~ ~~M~~maritime~~ne~~ ~~S~~services as defined by IMO in the context of e-navigation ~~Portfolio (MSP)~~ covering the provision of hydrographic services to mariners in accordance with the IMO e-navigation strategy implementation plan (IHO Task 2.5.2) |
| H | Develop a test and implementation plan for the development of the maritime services as defined by IMO ~~MSP “hydrographic services”~~ (IHO Task 2.5.2) |
| I | Maintain IHO Resolutions in M-3 relating to Nautical Publications as required (IHO Task 2.1) |
| J | Liaise with other HSSC WGs and other IHO and international bodies (IHO Task 2.1) |
| K | Conduct the 2019~~2017~~ and 2020~~2018~~ meetings of the NIPWG and its sub-group(s) and project team(s) (IHO Task 2.1) |

**(((Yves to update the IHO tasks as appropriate)**

**Work items**

| **Work item** | | **Title** | | **Priority**  H-high M-medium  L-low | **Next Milestone** | **Start Date** | | **End Date** | | **Status**  P-Planned  O-Ongoing  C-Completed S-superseded | | **Contact Person(s)** | | **Related Pubs / Standard** | | **Remarks** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D.1 | | Monitor and assess proposals for amending S- 12 | | M | Next meeting | 2014 | | Permanent | | O | |  | | S-12 | | In close liaison with IALA; see J.5.1 |
| E.1 | | Develop proposals for amending S-49 | | M | Next meeting | 2019 | | Permanent | | O | |  | | S-49 | |  |
| F.1 | | Assess the progress and perspectives of developing specifications for NP data ~~layers in ECDIS~~ and propose the way forward for consideration by HSSC | | H |  | 2015 | | Permanent | | O | |  | |  | | To be considered in the context of the IMO e-navigation strategy implementation.  NIPWG to consider establishing one or more project team(s) in liaison with S-100WG as required (see J.2), in particular to continue the development of Product Specifications currently assigned to the NIPWG. |
| F.2 | | Investigate the interaction between Marine Protected Area Product and ENC in ECDIS | | H | ~~Draft Product Specification for Marine Protected Areas (S-122) released in 2018~~  Next meeting | 2015 | | Permanent | | O | | Chair/Sec | |  | | In close liaison with the S-100 WG  ~~On target for endorsement~~ ~~by Council - 2.~~  See action NIPWG 6/XX |
| F.3 | | Model the NP data where required. | | H | Next meeting | 2004 | | Permanent | | O | | Chair/Sec | |  | | S-100 related.  To be included in Hydro domain of the FCD Register. |
| F.4 | | Review of objects and attributes | | H | Next meeting | 2004 | | Permanent | | O | | Chair/Sec | |  | | S-100 related. |
| F.5 | | Propose amendments to HYDRO domain of the FCD Register | | H |  | 2005 | | Permanent | | O | | Chair/Sec | |  | | S-100 related. To be included in the FCD register |
| F.8.1 | | Develop S-12n - Nautical Information Product Specification | |  |  |  | |  | |  | |  | |  | |  |
| F.8.1.1 | | For Marine Radio Services | | H | next NIPWG meeting | 2012 | | 2019 | | ~~O~~C | | Chair/Sec | | S-123 | | Edition 1.0.0 endorsed by Member States 2018 |
| F.8.1.2 | | For Marine Navigational ~~s~~Services | | L | next NIPWG meeting | 2013 | |  | | P | | Chair/Sec | | S-125 | | On Hold IALA offers to develop draft, NIPWG accept; see Action item NIPWG 6/25 |
| F.8.1.3 | | For Marine Traffic Management | | H | ~~next NIPWG meeting~~  May 2019 for correction comments | 2013 | | 2021 | | O | | Chair/Sec | | S-127 | | Edition 1.0.0 developed (is now under 2/2007 life cycle management) |
| F.8.1.3.1 | | For Marine Protected Areas | | H | next NIPWG meeting | 2011 | | 2019 | | ~~O~~C | | Chair/Sec | | S-122 | | Edition 1.0.0 endorsed by Member States 2018 |
| F.8.1.4 | | For Marine Physical ~~e~~Environment | | L | next NIPWG meeting | 2013 | |  | | ~~P~~O | | Chair/Sec | | S-126 | | On Hold  Investigatory work initiated, see action 6/07 |
| F.8.1.5 | | Catalog of nautical products | | M | next NIPWG meeting | 2016 | | 2021 | | O | | Chair/Sec | | S-128 | | Development continued by KHOA |
| F.2 | | Monitor and Maintain NIPWG Product Specification | | H | Next meeting | 2019 | |  | | O | | Chair/Sec | |  | | S-122, S-123 and S-127 under 2 year revision cycle |
| G.1 | | Monitor the requirements for, and provision of, nautical information in e-navigation test-beds  Produce NP1 sample data sets |  |  | |  | |  | |  | |  | |  | According to the tasks assigned by HSSC4. Collection of information to be modelled |
| G.1.3 | | For Marine Traffic ~~m~~Management | H | next meeting | | 2012 | | 2018 | | C | | Chair/Sec | | S-127 |  |
| G.1.4 | | For Marine Physical environment | L | next meeting | | 2013 | |  | | O | | Chair/Sec | | S-126 | On Hold  Investigatory work initiated, see action 6/07 |
| G.3 | | Rules and guidelines for displaying nautical information in ECDIS and in maritime services as defined by IMO ~~combined~~ ~~Marine Service Portfolios~~ |  |  | |  | |  | |  | |  | |  |  |
| G.3.1 | | Develop basic display principles for NP data intended for use in ECDIS (NP3) | M |  | | 2008 | |  | | O | | Chair/Sec | | ~~S-52~~ | Close co-operation with NCWG and S-100WG required. Interoperability Spec to be considered. |
| G.3.2 | | Monitor and contribute to the development of IMO guidelines showing how navigation information received by communications equipment can be displayed in a harmonized way and what equipment functionality is necessary. | M |  | | 2015 | | 2019 | | O | |  | |  | e-nav IMO Strategy Implementation Plan, Task T13 (HSSC6-07.1A refers)  Output number 5.2.6.2 of NCSR biennial agenda 2016-17  Completion date is unknown and dependent on the maturity of interoperability and portrayal frameworks  For HSSC consideration |
| G.5 | | Contribute to considering the future of paper charts in the perspective of the establishment of ~~MSPs~~maritime services as defined by IMO | M |  | | 2014 | |  | | O | |  | |  | Subject to request from NCWG |
| I.1 | | Maintain and extend resolutions in M-3 relating to Nautical Publications | M | Next meeting | | 2012 | | Permanent | | O | | Chair/Sec NIPWG | | M-3 | A review is required due for the harmonization of M-3 information and potential ProdSpecs content |
| J.0 | | Liaise with the NCWG | M |  | |  | | Permanent | | O | | Chair/Sec NIPWG | |  | Establish joint project teams as required and endorsed by HSSC. |
| J.1 | | Liaise with the ENCWG | M |  | |  | | Permanent | | O | | Chair/Sec NIPWG | |  |  |
| J.2 | | Liaise with the S-100WG | H |  | |  | | Permanent | | O | | Chair/Sec NIPWG | |  | Establish joint project teams as required and endorsed by HSSC. |
| J.2.1 | | Draft Data Classification and Encoding Guides |  |  | |  | |  | |  | |  | |  | Document for NPs similar to Use of the Object Catalog |
| J.2.3 | | Draft Product Specification |  |  | |  | |  | |  | |  | |  |  |
| J.2.3.2 | | For Marine Navigational Services | L |  | | - | |  | | P | | Chair/Sec | | S-125 | On hold |
| ~~J.2.3.3~~ | | ~~For Marine Traffic management~~ | ~~H~~ |  | | ~~2011~~ | | ~~2021~~ | | ~~O~~ | | ~~Chair/Sec~~ | | ~~S-127~~ | ~~In progress~~ |
| J.2.3.5 | | For Physical ~~e~~Environment | L |  | | - | | - | | P | | Chair/Sec | | S-126 | On hold |
| J.2.3.6 | | For Digital Catalog of Nautical Product |  | Next meeting | | 2016 | | 2021 | | O | | Chair/Sec | | S-128 | In progress |
| J.3 | | Liaise with other HSSC WG | M |  | | 2004 | | Permanent | | O | | Chair/Sec NIPWG | |  |  |
| J.4 | | Liaise with IRCC |  |  | |  | |  | |  | |  | |  |  |
| J.4.1 | | Liaise with WWNWS Sub-Committee |  |  | |  | |  | |  | |  | | S-124 | Monitor developments of S-124 Correspondence Group |
| J.5 | | Liaise with other international bodies which contribute to nautical information | H |  | | 2015 | | Permanent | | O | | Chair/Sec NIPWG | |  |  |
| J.5.1 | | Liaise with IALA ~~e-Nav Committee~~ | H |  | | 2013 | | Permanent | | O | | Chair/Sec NIPWG | |  |  |
| J.5.2 | | Liaise with International Harbor Masters’ Association (IHMA) | L |  | | 2015 | | Permanent | | O | | Chair/Sec NIPWG | |  | ~~See outcome HSSC8 Section 7.10 of the minutes~~  IHMA attended the NIPWG Stakeholder forum 2019 |
| J.5.3 | | Liaise with International Cable Protection Committee (ICPC) | ~~M~~L |  | | 2016 | | Permanent | | O | | Chair/Sec NIPWG | |  | ~~MOU signed between IHO and ICPC~~ |

**Meetings** (Task K)

|  |  |  |
| --- | --- | --- |
| **Date** | **Location** | **Activity** |
| 25–29 Nov 2019 | St. Petersburg, Russian Federation | NIPWG7 |
| Sept 2020 | Brest ~~(tbc),~~ France | NIPWG8 |
| June 2021 | India (invitation expected) | NIPWG9 |
| March 2022 | Niteroi, Brazil (tbc by Nov 2019) | NIPWG10 |
| Jan 2023 | Tallinn, Estonia | NIPWG11 |
|  |  |  |
|  |  |  |

Chair: Jens Schröder-Fürstenberg, BSH, GE Email: [jens.schroeder-fuerstenberg@bsh.de](mailto:jens.schroeder-fuerstenberg@bsh.de)  
 Vice Chair: Edward Hosken, UKHO, UK Email: [Edward.Hosken@UKHO.gov.uk](mailto:Edward.Hosken@UKHO.gov.uk)  
 Secretary: Thomas Loeper, NOAA, USA Email: Thom[as.Loeper@noaa.gov](mailto:Loeper@noaa.gov)

Top three work items:

* Initiate prototype implementation of existing S-12x products in an S-100 based environment to explore governance architecture and service delivery mechanism
* Develop S-12x nautical information Product Specifications
* Coordinate the IHO contributions to the definition and harmonisation of maritime services as defined by IMO within the remit of IHO