**S-129 PS - Table of Actions (as of 7 Dec 19)**

| **Action** | **Description** | **Updated PS section per v0.4.0** | **Allocated to** | **Status** | **Due by** |
| --- | --- | --- | --- | --- | --- |
| PT3 - 1 | text in Sections 1.1, 1.2 and 1.3 to be tidied up (minor changes) | No change | Lindsay P and Chris H | **Complete** | 05 Oct |
| PT3 - 2 | review/check and update Section 1.4 if needed | Now Section 4.1 | Chris H | **Complete** | 05 Oct |
| PT3 - 3 | update Section 3 | Now Section 5 | Eivind M | **Complete** | 11 Oct |
| PT3 - 4 | update Section 4 | Now Section 6 | KMOU (Kevin) and Chris H | **Complete** | 12 Oct |
| PT3 – 5 | update Section 5 | Now Section 7 | Eivind M | **Complete** | 18 Oct |
| PT3 – 6 | update using the headings currently used in Section 4.0, but with more concise text | Now Section 6\* | Chris H and Nick L | **Complete** | 05 Oct |
| PT3 – 7 | provide the draft PS to the Data Quality Working Group along with a description of the scope of S-129 | No change | Nick L | **Sent via chair of S-100 7 Dec.**  **Complete** | 15 Nov |
| PT3 - 8 | Complete registration of the PC and FC (supports Section 10) | Now supports Section 12) | Lindsay P supported by Eivind M |  | 18 Oct |
| PT3 – 9 | After completion of PT3 – 8 complete Section 10 | Now Section 12 | KRISO | **Complete** | 26 Oct |
| PT3 – 10 | check Section 11 and update if needed | Now Section 13 | Nick L and Chris H | **Complete** | 05 Oct |
| PT3 – 11 | prepare a short paragraph that refers to Annex D | No change | KMOU (Kevin) | **Complete** | 10 Oct |
| PT3 – 12 | Section 13 to be completed | Now Section 15 | KMOU (Kevin) with assistance from Eivind M | **Complete** | 19 Oct |
| PT3 – 13 | review and update Section 14 using the use case information | Now Section 16 | Chris H and Stephan E | **Complete** | 11 Oct |
| PT3 – 14 | update Section 14 to S-100 Ed 4 and make other updates as needed | Now Section 16 | Eivind M | TBC | 25 Oct |
| PT3 – 15 | amend Section 15 tables from S-100 Ed 4 UML package and include in Section 15 | Now Section 17\* | Eivind M | TBC | 25 Oct |
| PT3 - 16 | update the model of the metadata to reflect the updated tables from action PT3 - 15 | Now Section 17 | KMOU (Kevin) | TBC | 26 Oct |
| PT3 – 17 | complete Annex A | No change | KRISO | **Complete** | 26 Oct |
| PT3 – 18 | complete Annex B | No change | Eivind M | **Complete** | 25 Oct |
| PT3 – 19 | complete these Annexes C and D | No changes | KMOU (Kevin) | **Complete** | 26 Oct |
| PT3 – 20 | complete Annex E\* using S-122, S-123 and S-127 as a guide | No change | PRIMAR (Svein S) | **Complete** | 25 Oct |
| PT3 – 21 | carry out an overall formatting check of the document once the other drafting actions are complete | Largely formatted – needs final polishing | Briana S | **Pending** |  |
|  |  |  |  |  |  |
| 03 Dec-1 | Review need for GML Notations section in 3.4\* | Section 3 | Eivind M KMOU | **Pending** |  |
| 03 Dec-2 | Add new Fig 1 in Section 6.1 | Section 6 | KMOU (SL) | **Pending** |  |
| 03 Dec-3 | Check with Yong Baek the types of datasets required (and dataset file size – 16.2.2) | Section 16 | AMSA (NL) | **Pending** |  |
| 03 Dec-4 | Check with Eivind whether info included in Section 14 is considered sufficient | Section 14 | AMSA (NL) | **Pending** |  |
| 03 Dec-5 | Check with Eivind whether the PS needs to reference S-201 I | Section 15 | AMSA (NL) | **Pending** |  |
| 03 Dec-6 | Provide text on use of S-421 for Section 17 | Section 17 | KMOU (SL) | **Pending** |  |

\* and yellow highlighted sections of document denotes sections of document requiring input and/or wider S-129 PT consideration and advice